The current version

## Audit & Alignment

Goal: Understand the product ecosystem and align stakeholders before designing anything.

### Key activities

- Stakeholder interviews (Product, Engineering, UX, Brand, Support)

- Audit existing products (ERP modules, dashboards, mobile apps, portals)

- Identify inconsistencies (colors, spacing, tables, forms, buttons, icons)

- Review technical stack (React, Angular, Vue, CSS framework, etc.)

- Define goals:

  - Consistency across products

  - Faster delivery

  - Accessibility

  - Scalability

### Deliverables

- Product & UI audit report

- List of shared components across ERP modules

- Design system vision statement

- Success metrics (e.g. dev speed, UX consistency, adoption)

## Foundations

Goal: Define the core visual and interaction rules.

### Design foundations

- Color system (brand + semantic colors: success, error, warning)

- Typography (hierarchy for dense data)

- Spacing & layout (8px grid or similar)

- Elevation & borders

- Iconography

- Accessibility standards (WCAG AA minimum)

### Deliverables

- Design tokens (colors, fonts, spacing)

- Figma styles / tokens

- Accessibility guidelines

## MVP Design Library

Goal: Build the first usable version of the design library.

### Activities

- Inventory components from audit

- Categorize:

  - Basic (buttons, inputs)

  - Structural (layouts, cards)

  - Complex (tables, modals, filters, step flows)

- Define component states (hover, disabled, error, loading)

- Design core components in Figma

- Define variants and states

- Create usage guidelines (do / don’t)

- Validate with real ERP screens

### Deliverables

- Figma design library (v1)

- Component documentation (visual + UX rules)

- Example ERP screens using the system

## Documentation & Governance

Goal: Ensure adoption and long-term consistency.

### Documentation should include

- Component usage rules

- Accessibility notes

- Content guidelines (labels, error messages)

- UX patterns (CRUD flows, approvals, dashboards)

### Governance

- Who owns the system?

- How changes are proposed?

- Versioning rules

- Deprecation strategy

### Deliverables

- Design system documentation

- Governance model

- Adoption guidelines

## Evolution & Scaling (Ongoing)

Goal: Keep the library alive.

- Add advanced components

- Support new products (mobile, SaaS portals)

- Improve performance & accessibility

- Regular audits