# English

IKSIR DESIGN SYSTEM

Design System V1

Phase 3 Report (click for the current version)

| Report date | 21 June 2026 |
| --- | --- |
| Project | Iksir Design Library — V1 |
| Phase covered | Phase 3: Components & Documentation Website |
| Audience | CEO, Technical Lead |
| Prepared by | Design Team |

This report summarises the entire first version of the Iksir Design System. It is written in plain language for stakeholders without a design background, covering what was built across all three phases and why it matters for the product.

# 1. Project Overview

The Iksir Design System is the shared visual and technical language for all Iksir products. It ensures that every button, colour, spacing value, and piece of text follows the same rules — so the product looks consistent, can be built faster, and is easier to maintain over time.

The project was structured into three phases:

| # | Phase | Scope | Status |
| --- | --- | --- | --- |
| 1 | Audit & Alignment | Audit, research, strategy, roadmap | Complete |
| 2 | Foundations | Design tokens, colour system, typography, spacing, platform guidelines, accessibility | Complete |
| 3 | Components & Documentation | Full component library in Figma, interactive documentation website | Complete |

All three phases are now complete. This report focuses on Phase 3 in detail, since Phases 1 and 2 were already reported. Together they constitute the official V1 release of the Iksir Design System.

# 2. The Two Artefacts of V1

Phase 3 produced two tangible deliverables that together form the complete V1 system:

| Figma Component Library | Every reusable UI building block in Figma — the tool designers use to build screens. Each component covers all its states, sizes, and edge cases. Designers drag components onto a canvas; everything automatically follows the brand. |
| --- | --- |
| Documentation Website | A live, interactive website that is the single source of truth for designers and developers alike. It documents every design decision with working examples, exact token values, and usage rules. Developers copy code directly from it. |

# 3. Component Library Figma (👈click)

Before Phase 3, the Figma file contained only the foundation layer — colour swatches, type specimens, and spacing grids. In Phase 3, 22 fully-specified component sets were built. Each one covers every state a developer will encounter, removing any ambiguity between design and code.

A "variant" is one specific combination of properties — for example, a Button that is Primary + Large + With icon + Hovered. Covering all variants means engineers never have to guess what a component looks like in an edge case.

## Get Started

| Page | What is documented |
| --- | --- |
| Overview | Introduction to the design system — its purpose, principles, and how the team should use it. |
| Architecture | The three-layer token system: Primitives → Semantic tokens → Component tokens. Essential reading for developers integrating the system. |
| Principles | The five design principles that guide every decision in the system (clarity, efficiency, consistency, accessibility, adaptability). |

## Foundations (Phase 2 — already delivered)

Included here for completeness. These were delivered in Phase 2 and are unchanged in V1.

| Page | What is documented |
| --- | --- |
| Colors | 191 semantic colour tokens across brand, content, background, border, and status groups. Every token ships with Light and Dark mode values. |
| Typography | Nine text roles (Display, Heading 1–4, Body, Label, Caption, Code) across two language families: Latin (Montserrat + Inter) and Arabic (Alexandria + Inter). |
| Spacing | 22-step spacing scale on a 4 pt grid (0 – 160 px). Every padding, gap, and margin in the product resolves to one of these tokens. |
| Sizing | Component-specific dimensions: heights, paddings, gaps, and border widths per component and size variant, stored as a dedicated token collection. |
| Border Radius | 8 semantic radius aliases (sm, md, lg, xl, 2xl, 3xl, full) that apply consistently across buttons, inputs, cards, and modals. |
| Elevation | Four shadow levels that define how surfaces stack — from a resting card (level 1) to an overlay toast (level 4). Delivered as Figma Effect Styles and CSS strings. |
| Iconography | 86 Lucide icons at 1.5 px stroke weight. Three standard sizes (16 / 20 / 24 px) with semantic colour rules and RTL/LTR mirroring guidance. |
| Primitives | Raw colour ramps (Purple, Red, Green, Amber, Grey, Black) at the base of the token system. Semantic tokens alias from here; components never reference primitives directly. |
| Accessibility | WCAG 2.1 AA contrast matrix, focus ring spec (2 px outside stroke), minimum touch target (44 × 44 px), and disabled state exemptions, all expressed as tokens. |

## Component Library — Full Inventory

### Core Components

| Component | Variants | What it covers |
| --- | --- | --- |
| Button | 450 | 8 hierarchies (Primary, Secondary color/gray, Tertiary color/gray, Destructive, Link color/gray) × 3 sizes (SM/MD/LG) × 4 icon positions × 5 states (Default, Hover, Active, Focused, Disabled) |
| Input | 336 | 9 input types (Default, Leading icon, Leading dropdown, Trailing icon, Password, Number, Search, Tags, Prefix/suffix) × 4 states (Placeholder, Filled, Focused, Disabled) + Error variant |
| Select | — | Single-select dropdown with search, leading icon, and supporting text. Four types × four field states × three sizes, all fully interactive |
| Checkbox | — | 3 types (Checkbox, Radio, Check circle) × 4 states × 2 sizes × label / supporting text combinations |
| Toggle | — | Binary on/off switch for settings that take immediate effect. 2 sizes with label and supporting text variants |
| Dropdown menu | — | Contextual action panel triggered by a button. 3 option sizes with icon, supporting text, check state, and divider variants |
| Modal | — | Focused overlay dialog for confirmations, alerts, and short forms. 3 icon variants (Default, Warning, Destructive) × 3 sizes |
| Toast | — | Temporary notification overlay. Auto-dismisses, stacks when multiple fire, 4 semantic variants (Success, Warning, Error, Info) |
| Tooltip | — | 2 content variants (simple label, title + supporting text) × 7 arrow positions (top, top-left, top-right, bottom, bottom-left, bottom-right, left) |
| Badge | — | 5 variants (Default, Success, Warning, Danger, Info) × 2 sizes (SM / MD), pill shape with optional icon or dot indicator |
| Avatar | — | 5 sizes, online/away/offline status dot, group stack with +N overflow counter, and deterministic colour assignment from user ID |
| Tab | — | 5 style variants: Underline, Line, Button filled, Button stroke, Button plain. Tabs switch views — they never navigate to a new URL |
| Breadcrumb | — | Wayfinding trail with home icon, separator, truncation (…) for deep paths, and clickable / current-page states |
| Pagination | — | 3 layouts: numbered pages only, info bar with per-page selector, or full bar combining both. Handles large datasets across any screen size |
| Table | — | Sortable headers, row selection with checkbox, striped rows, disabled rows, inline action dropdown, and footer with pagination |
| FAB | — | Floating Action Button: 56 px circle, brand purple, fixed bottom-right above the tab bar. Extended label variant for wider screens |
| Priority Tag | — | 4 levels (Low, Medium, High, Critical) with colour, directional arrow, and label. Always paired with task cards |

### Mobile-Specific Components

| Component | Variants | What it covers |
| --- | --- | --- |
| Bottom Tab Nav | 5 | Primary navigation bar for mobile. 2-, 3-, 4-, and 5-tab layouts with notification badge support. Active indicator pill + icon + label |
| Mobile Header | 4 | Top navigation bar: Back + Title, With subtitle, With action buttons, Root screen (no back arrow) |
| Task Card | 17 | 4 priority levels (Low / Medium / High / Critical) × 4 status states (To do / In progress / Done / Blocked) + assignee badge + expandable subtasks |
| Card | 12 | Default, Image, Icon, Product, Task, Stats, Metric, Alert, and Empty state cards across light and dark surfaces |
| Numeric Keypad | 3 | PIN entry, quantity, and phone-dial layouts. 56 px keys for gloved-hand accuracy. Confirms with a full-width primary button |
| Scanner Overlay | 3 | Full-screen barcode scanner: Idle, Active scan (animated scan line), Success (green corner flash) |
| Bottom Sheet | 3 | Overlay panel: Collapsed (handle only), Half-expanded, Full-height. Used for action menus, filters, and lightweight forms |
| Mobile FAB | — | Platform-specific FAB guidance for iOS and Android: placement, safe area clearance, mini size on scroll |

# 4. Documentation Website (👈click)

The documentation website is an interactive single-page application. It is the single source of truth for every decision in the system — designers, developers, and QA engineers all use the same reference. Every value on the site is the same value that the product code reads from.

The site is organised into five sections:

## Get Started (3 pages)

| Page | What is documented |
| --- | --- |
| Overview | Purpose of the design system, how it works, and who it is for. |
| Architecture | Explains the three-layer token model and why it is structured this way. |
| Principles | The five guiding principles behind every design decision. |

## Tokens (9 pages)

| Page | What is documented |
| --- | --- |
| Colors | 191 semantic tokens, full palette, hex values, contrast ratios, and Light/Dark mode toggle. Click any row to copy the hex. |
| Primitives | Raw colour ramps at the base of the system. Explains the two-layer token architecture. |
| Typography | 9 type roles with scale preview, font families, and Arabic/RTL variants. |
| Spacing | 22-step spacing scale with visual rulers for every step. |
| Sizing | Component-specific height, padding, and gap values with a live scale preview. |
| Border Radius | 8 semantic aliases with a visual comparison across all levels. |
| Elevation | 4 shadow levels shown as layered cards, with copy-ready CSS strings. |
| Iconography | 86 icons in 3 sizes, searchable, with semantic colour and mirroring rules. |
| Accessibility | Contrast matrix, focus ring spec, touch target rules, and screen reader notes. |

## Components (17 pages)

| Page | What is documented |
| --- | --- |
| Button | Live demo with all 8 hierarchies, 3 sizes, and all states. Full token map. |
| Input | Interactive demo across all 9 input types and 4 states. Error and disabled examples. |
| Select | Searchable dropdown demo with open/closed state, icon, and supporting text. |
| Checkbox | Interactive demo for Checkbox, Radio, and Check circle. All sizes and states. |
| Toggle | Binary switch demo with label and supporting text. Both sizes. |
| Dropdown menu | Contextual menu demo with icon options, sub-labels, check state, and destructive item. |
| Modal | Three icon variants demo with overlay. Shows close button and action states. |
| Toast | Live toast trigger demo. Shows all four semantic variants and stacking behaviour. |
| Tooltip | 14-variant tooltip demo with arrow position picker. |
| Badge | All 5 semantic variants in both sizes, with and without dot/icon. |
| Avatar | All 5 sizes, status dot demo (online / away / offline), and group stack builder. |
| Tab | All 5 tab style variants with active-state switching demo. |
| Breadcrumb | Expandable path demo with collapse/expand behaviour. |
| Pagination | All 3 layout options with interactive page navigation and per-page selector. |
| Table | Full interactive table with sort, row select, striped rows, and pagination. |
| FAB | Extended and collapsed FAB demos with positioning guidelines. |
| Priority Tag | All 4 priority levels with colour, icon, and label. |

## Patterns (4 pages)

| Page | What is documented |
| --- | --- |
| Forms | Composable form patterns: field groups, validation states, required field markers, error messages, and collapsible sections. Derived from real Iksir ERP screens. |
| Data Tables | Full ERP listing pattern: sortable columns, row selection, inline actions, empty state, and paginated footer. |
| Charts | Colour usage for data visualisation, chart type guide (line, bar, donut, area, sparkline), and accessibility for colour-blind users. |
| Navigation | Sidebar structure, active states, nested sub-items, collapsed mode, and mobile drawer behaviour. |

## Mobile (5 pages)

| Page | What is documented |
| --- | --- |
| Mobile Overview | Mobile-first design strategy: breakpoints, iOS/Android safe areas, platform differences, and primary screen sizes. |
| Responsive Strategy | How the layout adapts across phone, tablet, and desktop. Column grid, breakpoint table, and side-by-side examples. |
| Touch Targets | Minimum tap area rules (44 × 44 px), spacing between interactive elements, and compliant vs non-compliant layout examples. |
| Mobile Navigation | Bottom tab bar anatomy, stack navigation, drawer patterns, and when to use a bottom sheet vs a new screen. |
| Mobile FAB | Platform-specific floating action button guidance for iOS and Android — placement, safe area clearance, mini size during scroll. |

## Resources (4 pages)

| Page | What is documented |
| --- | --- |
| Figma Library | Guide to using the Figma component library: how to enable it, swap instances, and override tokens. |
| CSS Export | One-click export of all token values as CSS custom properties, separated by collection and mode (light/dark). |
| Changelog | Full version history of every token decision, component addition, and breaking change since day one. |
| Accessibility | Full WCAG 2.1 AA reference with Iksir-specific contrast pairs, touch target matrix, and screen reader notes. |

# 5. What V1 Enables

- Faster design — designers assemble screens from existing components instead of creating elements from scratch. A new screen that previously took a day can now take a few hours.

- Fewer handoff errors — developers get exact values (pixel sizes, hex codes, token names) from the documentation site, eliminating back-and-forth over visual details.

- Consistent product quality — every screen shares the same visual language, which builds user trust and reduces bug reports about visual inconsistencies.

- Brand changes in one step — if the brand colour or spacing scale changes, updating the token file propagates automatically through all 22 components and all website content.

- Faster onboarding — a new designer or developer can learn the entire system from the documentation site without waiting for manual knowledge transfer.

- Foundation for scale — V2 components, new product areas, or a white-label variant can be built on top of this system without starting over.

# 6. Out of Scope for V1

- Dark mode UI — the token architecture already has dark-mode values for all 191 semantic tokens, but the dark-mode toggle has not been activated in the product UI yet.

- Tablet Figma layouts — responsive rules are documented and breakpoints are defined, but tablet-specific component layouts have not been built in Figma yet.

- Code Snippets in documentation — the website shows visual demos and token maps; copy-paste React/HTML code blocks are queued for V2.

- Developer Figma plugin — direct Figma-to-code export is planned for V2.

- Additional components — date picker, rich text editor, notification panel, avatar group, stepper, and file uploader are in the V2 backlog.

- Arabic/RTL full layout test — the Arabic font (Alexandria) is in the token system but full RTL layout QA has not been performed yet.

- Iconography details: Expansion to include details like Lucidev (with ready-to-copy icons).

- Design tokens: Export functionality for Flutter is currently out of scope for V1.

# 7. Next Steps — V2 Roadmap

- Design QA pass — the colleague designer who built the original Figma foundations will review all 22 component sets and all 38 documentation pages against the live website for pixel-level accuracy.

- Dark mode activation — wire the dark-mode toggle in the product using the tokens already defined in the system.

- Code snippets — add copy-paste React / HTML snippets to every component page so developers can implement without any manual translation from design.

- Icon library page — publish the icon set as a searchable, versioned catalogue in both Figma and the website.

- Additional components — date picker, rich text editor, notification panel, avatar group, stepper, file uploader.

- Tablet Figma layouts — extend responsive coverage to the tablet breakpoint with dedicated screen frames.

- RTL full layout QA — validate all components and pages in Arabic/RTL context.

- Iconography expansion: Enhance the iconography section to include detailed usage and ready-to-copy icons (similar to Lucidev).

- Flutter export: Implement design token export functionality for Flutter.

Iksir Design System  —  V1 Stakeholder Report

Prepared by the Design Team  •  June 2026  •  Confidential